VaultGate

KYC-Gated Institutional Yield Vault on Solana

Technical Architecture  ·  Development Plan  ·  Implementation Guide

StableHacks 2026  ·  AMINA Bank Track

# 1. Project overview

VaultGate is a permissioned institutional yield vault built natively on Solana using the Token Extensions (Token 2022) program. It solves the compliance gap that prevents regulated financial institutions from accessing DeFi yield: the inability to guarantee that all counterparties in a liquidity pool are KYC-verified and jurisdiction-compliant.

The core insight is architectural: compliance enforcement lives inside a Solana Transfer Hook program — not in an off-chain API or UI guard. Every stablecoin transfer into or out of the vault triggers the hook, which checks the sender's record in an on-chain access registry PDA. A non-verified wallet cannot deposit even if it somehow bypasses the frontend.

Pitch line: 'AMINA Bank's institutional clients earn 6–8% APY on idle USDC. Compliance is in the contract, not a promise.'

## 1.1 Key differentiators

- On-chain enforcement via Token Extensions Transfer Hook — not a UI guard

- Fireblocks-native KYC pipeline — institutions that already use Fireblocks need zero new tooling

- Jurisdiction-aware vault configuration — CH rules differ from DE rules; one vault handles both

- Immutable on-chain audit trail — every transfer logged with emit! for regulatory reporting

- Composable yield — plugs into Kamino and Marginfi without VaultGate holding custody of yield strategies

## 1.2 Prize track alignment

| Prize track | Relevance | Key requirement addressed |
| --- | --- | --- |
| AMINA Bank $100k pilot | Direct | Permissioned vault for institutional stablecoin yield |
| Fireblocks partner prize | Direct | Fireblocks SDK for KYC identity and custody |
| Solana Foundation prize | Strong | Solana-native Token Extensions, devnet deployment |
| Steakhouse Financial | Moderate | On-chain financial data and yield metrics |

# 2. Technical architecture

## 2.1 System diagram

Three on-chain programs + one off-chain oracle service + one Next.js frontend. No centralised database required for core functionality.

Layer 1 — On-chain programs (Solana devnet):

- vault-core: deposit, withdraw, yield routing instructions

- kyc-hook: SPL Transfer Hook — runs on every token transfer

- access-registry: stores WalletRecord PDAs for each verified wallet

Layer 2 — Off-chain oracle:

- Receives Fireblocks KYC webhooks

- Writes verified wallet records to access-registry PDAs

- Signed with oracle keypair (separate from vault authority)

Layer 3 — Frontend:

- Next.js 14 institutional dashboard

- Reads vault state and KYC status directly from chain

- No backend API needed for read operations

## 2.2 Smart contract architecture

### 2.2.1 vault-core program

The vault-core program manages deposits, withdrawals, yield routing, and admin configuration. It does NOT directly enforce KYC — that is entirely the responsibility of the Transfer Hook.

Key accounts:

| Account | Seeds | Stores | Authority |
| --- | --- | --- | --- |
| VaultState | ["vault", admin_pubkey] | cap, min_deposit, jurisdictions, is_paused, yield_strategy, total_deposits, current_apy | Vault admin (multisig in prod) |
| DepositorRecord | ["depositor", vault, wallet] | principal, shares, deposited_at, last_claim | Depositor wallet |
| VaultTokenAccount | ["vault-tokens", vault] | Vault's USDC/EURC balance | vault PDA |
| YieldAccumulator | ["yield", vault] | Total yield distributed, last_update_slot, accumulated_per_share | vault-core program |

Core instructions:

- initialize_vault(config) — Admin only. Creates VaultState PDA.

- deposit(amount) — Depositor calls. Transfer Hook fires before instruction executes.

- withdraw(amount) — Depositor calls. Calculates yield, returns principal + yield.

- route_to_yield_strategy() — Crank/admin. Moves idle vault balance to Kamino.

- update_vault_config(config) — Admin only. Update cap, jurisdictions, pause state.

- claim_yield() — Depositor calls. Harvests accrued yield without withdrawing principal.

### 2.2.2 kyc-hook program (Transfer Hook)

This is the compliance heart of VaultGate. The Token Extensions runtime calls this program on every token transfer involving the vault's mint. It performs three checks in order:

- Whitelist check: WalletRecord PDA must exist for the sender

- Expiry check: verified_at + ttl must be greater than Clock::get().unix_timestamp

- Sanctions check: is_sanctioned must be false

- Jurisdiction check: sender's jurisdiction must be in vault's allowed_jurisdictions list

Important: The hook receives extra accounts registered at mint creation time. The access-registry PDA address must be registered as an ExtraAccountMeta so the Token Extensions runtime passes it to the hook on every transfer.

### 2.2.3 access-registry program

Stores one WalletRecord PDA per verified wallet. Written to by the oracle service, read by the kyc-hook program. The PDA layout:

seeds: ["wallet-record", wallet_pubkey]

wallet:         Pubkey    (32 bytes)

jurisdiction:   [u8; 2]   ( 2 bytes) — ISO 3166-1 alpha-2

tier:           u8        ( 1 byte)  — 1=retail, 2=inst, 3=prime

verified_at:    i64       ( 8 bytes) — unix timestamp

expires_at:     i64       ( 8 bytes) — unix timestamp

is_sanctioned:  bool      ( 1 byte)

bump:           u8        ( 1 byte)

Total: 53 bytes + 8 discriminator = 61 bytes per record

## 2.3 KYC oracle service

The oracle is a Node.js service (Fastify framework) that bridges Fireblocks identity events to the on-chain access registry. It runs as a lightweight process — no database, no state persistence required beyond the Solana chain itself.

Event flow:

- Fireblocks fires a webhook on KYC status change (approved, expired, revoked)

- Oracle verifies the ECDSA webhook signature using Fireblocks public key

- Oracle extracts wallet address, jurisdiction, tier, expiry from Fireblocks payload

- Oracle derives the WalletRecord PDA deterministically

- Oracle sends an upsert_wallet_record transaction signed with oracle keypair

- Transaction lands on-chain; hook immediately sees the updated record

Security boundaries:

- Oracle keypair has ONLY write access to access-registry. It cannot touch vault funds.

- Vault admin keypair is on a hardware wallet — never exposed to the oracle service.

- If oracle is compromised: attacker can whitelist/delist wallets but cannot drain vault.

## 2.4 Yield routing

VaultGate uses Kamino Finance as the primary yield source. The vault holds kToken receipt tokens representing its Kamino position. Yield accrues continuously through Kamino's reserve interest rate model.

| Strategy | Expected APY (devnet estimate) | Risk level | Status |
| --- | --- | --- | --- |
| Kamino USDC lending | 5–8% | Low | Primary — devnet integration |
| Marginfi USDC supply | 4–7% | Low | Secondary — fallback |
| Mock accumulator | 6% fixed | None | Demo fallback if devnet unavailable |

# 3. Technology stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Smart contracts | Rust + Anchor | Anchor 0.30 | Industry standard for Solana programs; IDL generation |
| Token standard | SPL Token Extensions (Token 2022) | Latest | Required for Transfer Hook compliance enforcement |
| Oracle service | Node.js + Fastify | Node 20 LTS | Lightweight, fast startup, excellent Solana SDK support |
| Solana SDK (server) | @coral-xyz/anchor | 0.30 | Type-safe Anchor client; IDL-driven |
| Fireblocks SDK | fireblocks-sdk | latest | Official SDK; required for partner prize |
| Frontend framework | Next.js 14 | 14.x | App router, RSC, Vercel deploy |
| Wallet adapter | @solana/wallet-adapter | latest | Phantom, Backpack, Fireblocks browser extension |
| Frontend Anchor client | @coral-xyz/anchor | 0.30 | Shared IDL with oracle |
| Styling | Tailwind CSS | 3.x | Rapid UI iteration for hackathon |
| Testing (programs) | Bankrun / Anchor test | latest | Fast localnet simulation |
| Testing (oracle) | Vitest | latest | Fast, TypeScript-native |
| CI | GitHub Actions | — | Auto-test on every PR |
| Devnet RPC | Helius | — | Reliable private RPC for demo day |
| Deploy | Vercel (frontend) + Fly.io (oracle) | — | Zero-config, fast iteration |

# 4. Repository structure

vaultgate/

├── programs/

│   ├── vault-core/src/lib.rs        ← deposit, withdraw, yield

│   ├── kyc-hook/src/lib.rs           ← Transfer Hook program

│   └── access-registry/src/lib.rs   ← WalletRecord PDAs

├── oracle/

│   ├── src/

│   │   ├── index.ts                  ← Fastify server entry

│   │   ├── webhooks.ts               ← Fireblocks webhook handler

│   │   ├── fireblocks.ts             ← Fireblocks SDK wrapper

│   │   ├── whitelist-syncer.ts       ← on-chain write logic

│   │   └── config.ts                 ← env vars + validation

│   └── tests/

├── app/                              ← Next.js 14 frontend

│   ├── app/

│   │   ├── page.tsx                  ← landing / connect wallet

│   │   ├── deposit/page.tsx

│   │   ├── portfolio/page.tsx

│   │   ├── audit/page.tsx

│   │   └── admin/page.tsx

│   ├── components/

│   ├── hooks/

│   └── lib/

├── tests/                            ← Anchor integration tests

├── scripts/

│   ├── deploy.sh

│   ├── seed-localnet.sh

│   └── demo-day.sh                   ← full demo script

├── docs/

│   └── pda-schema.md                 ← shared schema reference

├── target/idl/                       ← generated IDL (committed)

├── AGENTS.md

├── SKILLS.md

├── PRD.md

├── Anchor.toml

├── .env.example

└── docker-compose.yml                ← localnet + oracle + app

# 5. Development plan — 10-day sprint

Philosophy: ship a deployed, working contract on devnet by Day 5. Days 6–10 are polish, integration, and demo preparation. A complete simple vault beats an incomplete ambitious one.

## Day 1–2: Foundation

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Scaffold Anchor workspace with 3 programs | Anchor Architect | Compiling programs/ | anchor build succeeds |
| Define all account structs and error codes | Anchor Architect | Rust structs in lib.rs | IDL generated |
| Publish docs/pda-schema.md | Anchor Architect | pda-schema.md v1 | Other agents unblocked |
| Set up GitHub repo + branch strategy | DevOps | .github/workflows/ci.yml | CI runs on PR |
| Set up Helius devnet RPC account | DevOps | RPC URL in .env.example | Can query devnet |
| Set up Fireblocks sandbox account | Oracle Engineer | API key + webhook URL | Can receive test events |
| Bootstrap Next.js app with wallet adapter | Frontend | app/ connects to devnet wallet | Phantom can connect |

## Day 3–4: Core contracts

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Implement vault-core: initialize, deposit, withdraw | Anchor Architect | Working deposit/withdraw | Anchor tests pass |
| Implement access-registry: upsert, revoke, read | Anchor Architect | WalletRecord PDAs writable | Oracle can write PDA |
| Implement kyc-hook: Transfer Hook with 4 checks | Anchor Architect | Hook rejects non-KYC wallet | Integration test: rejected tx |
| Create Token 2022 mint with Transfer Hook extension | Anchor Architect | Mint with hook on devnet | Transfers trigger hook |
| Implement oracle webhook endpoint + Fireblocks sig verify | Oracle Engineer | POST /webhook/fireblocks | Signature verify passes |
| Implement whitelist-syncer: PDA write on KYC approval | Oracle Engineer | Wallet record on-chain | devnet PDA confirmed |
| Wire frontend to vault-core IDL — read VaultState | Frontend | Vault stats visible in UI | APY, cap, deposits shown |

## Day 5: Integration + devnet deployment

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Deploy all 3 programs to devnet | DevOps | Program IDs in Anchor.toml | anchor deploy succeeds |
| Run full end-to-end: Fireblocks event → chain → UI | All | Smoke test passes | Hook rejects, then approves after KYC |
| Implement yield mock accumulator (Kamino fallback) | Anchor Architect | APY accrues in vault | Balance grows over time |
| Frontend: deposit + withdraw flow fully wired | Frontend | Real devnet transactions | Transaction explorer shows tx |
| MILESTONE: devnet demo works end-to-end | All | Demo video recorded | 3-minute demo on devnet |

Day 5 milestone is non-negotiable. If not reached, cut scope: remove admin dashboard, reduce to single currency, simplify yield to pure mock.

## Day 6–7: Polish and real integrations

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Attempt Kamino devnet integration (if market active) | Anchor Architect | Real yield routing | kTokens held by vault |
| Frontend: portfolio page with accrued yield | Frontend | Per-depositor yield display | Yield updates every 10s |
| Frontend: audit log page (on-chain events) | Frontend | Transaction history table | Events listed with explorer links |
| Admin dashboard: AUM, depositor count, pause control | Frontend | Admin-gated page | Pause toggle works |
| Oracle: retry queue for Fireblocks downtime | Oracle Engineer | Durable event queue | Survives 5-min FB downtime |
| Multi-jurisdiction demo: add DE wallet with different rules | DevOps | 2 jurisdictions in demo | DE wallet has tier restriction |

## Day 8–9: Hardening and demo prep

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Security review: authority separation, constraint checks | Anchor Architect | Review checklist signed off | No single-key risk |
| Demo mode flag: NEXT_PUBLIC_DEMO_MODE | Frontend | UI works without live RPC | Demo survives RPC blip |
| Write scripts/demo-day.sh | DevOps | Automated demo script | Runs in < 3 minutes |
| Prepare pitch narrative: problem → solution → demo → ask | All | Demo Day script doc | Can present cold |
| Stress test: 20 concurrent deposit attempts on devnet | DevOps | No RPC errors under load | All txs confirmed |
| Record backup demo video | All | Video in /docs/demo.mp4 | Exists if devnet is down on day |

## Day 10: Submission

| Task | Owner | Output | Done when |
| --- | --- | --- | --- |
| Final devnet deployment with fixed program IDs | DevOps | Stable program IDs in README | Deployed + verified |
| Write README with architecture, setup, demo instructions | All | README.md | Judge can run locally |
| Submit DoraHacks form: description, demo video, repo link | All | DoraHacks submission | Submitted before deadline |
| Prepare Zurich Demo Day slides (10 slides max) | All | Pitch deck | Demo Day ready |

# 6. Implementation guide — critical paths

## 6.1 Token Extensions setup sequence

Order matters. The hook program must exist on-chain before the mint is created. The mint must reference the hook program ID.

- Step 1: Deploy kyc-hook program → note program ID

- Step 2: Deploy access-registry program → note program ID

- Step 3: Create USDC/EURC mint using spl-token-2022 CLI with --transfer-hook flag

- Step 4: Initialize extra account meta list (register AccessRegistry PDA as required extra account)

- Step 5: Deploy vault-core program with mint address hard-coded in config

- Step 6: Create vault token account for the mint

- Step 7: Oracle service starts listening for Fireblocks webhooks

## 6.2 Demo day script outline

The demo-day.sh script should automate the following 3-minute narrative:

- T+00:00 — Show dashboard. Vault has $2.5M deposited, earning 6.8% APY. (Can be demo mode data)

- T+00:30 — Connect a non-KYC wallet. Attempt deposit. Show error: 'Transfer Hook rejected — NotKycVerified'.

- T+01:00 — Trigger Fireblocks KYC approval webhook via curl. Show oracle log: 'whitelist_synced'.

- T+01:30 — Show the WalletRecord PDA on Solana Explorer. Judge can verify on-chain.

- T+02:00 — Connect the now-KYC'd wallet. Deposit 10,000 USDC. Transaction confirms.

- T+02:30 — Show portfolio page. Position shows 10,000 USDC, accruing yield in real time.

- T+03:00 — Show audit log. All events on-chain with transaction signatures.

## 6.3 Risk mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Kamino devnet market inactive | Medium | Medium | Mock yield accumulator ships in parallel from Day 3. Clearly labelled in demo. |
| Fireblocks sandbox webhook delays | Low | High | Ship a manual /admin/whitelist endpoint for demo-day override if webhook is slow. |
| Solana devnet congestion on demo day | Medium | High | Private Helius RPC. Backup video of successful demo recorded on Day 9. |
| Transfer Hook CPI account registration bug | Medium | High | Test hook rejection and approval in Bankrun from Day 3. Do not discover on demo day. |
| Frontend wallet adapter incompatibility | Low | Low | Test with Phantom and Backpack on Day 5. Stick to one wallet for demo. |
| Oracle service crash on demo day | Low | Medium | Run oracle in Docker. Have manual whitelist endpoint as fallback. |

# 7. Security model

## 7.1 Authority hierarchy

The security model is designed so no single key can both control vault funds AND manipulate the KYC whitelist.

| Role | Controls | Key type | Compromise impact |
| --- | --- | --- | --- |
| Upgrade authority | Can upgrade all programs | Hardware wallet (Ledger) | Catastrophic — must protect |
| Vault admin | Vault config: cap, pause, jurisdictions | Multisig (3-of-5 for prod) | Config changes only, not fund drain |
| Oracle keypair | Write to access-registry PDAs | Hot wallet (oracle service) | Whitelist manipulation; not fund drain |
| Depositor | Deposit and withdraw own funds | Institution wallet (Fireblocks) | Own funds only |

## 7.2 Constraint checklist

- Every instruction with amount parameter: require!(amount >= vault.min_deposit)

- Every deposit: require!(vault.total_deposits + amount <= vault.deposit_cap)

- Every vault config change: require!(ctx.accounts.admin.key() == vault.authority)

- Every oracle write: require!(ctx.accounts.oracle.key() == ORACLE_PUBKEY) with a constant

- KYC expiry: require!(record.expires_at > clock.unix_timestamp, VaultError::KycExpired)

- No overflow: use checked_add and checked_mul for all arithmetic

For the hackathon: document any constraints that are simplified vs production. Judges respect honesty about what is demo-scope vs mainnet-ready.

# 8. Submission checklist

Complete all items before DoraHacks submission deadline:

- vault-core program deployed to devnet, program ID in README

- kyc-hook program deployed to devnet, program ID in README

- access-registry program deployed to devnet, program ID in README

- Oracle service running on Fly.io with public webhook URL

- Frontend deployed to Vercel with devnet cluster

- End-to-end demo: rejected → KYC → approved → deposit → yield — confirmed working

- Anchor tests: at minimum, test rejection and approval paths

- Demo video recorded (backup for demo day)

- README: architecture overview, program IDs, demo instructions, team

- DoraHacks form: project name, description, repo, video, team info

- Zurich Demo Day slides prepared (max 10 slides, lead with demo)

Judging tip: Lead with the demo, not the slides. Show a live rejected transaction, then a live approved deposit. The on-chain proof is the pitch.